TEST PLAN DOCUMENT

## 1. Test Plan Identifier

Test Plan ID: TP_FLIPKART_REG_LOGIN_01

## 2. Introduction

### 2.1 Purpose

The purpose of this Test Plan is to define the testing strategy, scope, approach, resources, and schedule for testing the User Registration, Login, and Forgot Password modules of the Flipkart E-Commerce web application.

This document is prepared based on the Software Requirement Specification (SRS).

### 2.2 Scope of Testing

#### In-Scope

- User Registration

- OTP verification during registration

- Login functionality

- Forgot Password functionality

- Field validations

- Error messages

#### Out-of-Scope

- Product search

- Add to cart

- Payment

- Order placement

- Performance and automation testing

## 3. Test Items

The following modules will be tested:

- Registration Page

- Login Page

- Forgot Password Page

## 4. Features to be Tested

### 4.1 User Registration

- Mandatory field validation

- Email and mobile number format validation

- OTP generation and validation

- Password and confirm password validation

- Duplicate user validation

- Successful registration flow

### 4.2 User Login

- Login with valid credentials

- Login with invalid credentials

- Password masking

- Error message validation

- Redirection after successful login

### 4.3 Forgot Password

- Forgot password link availability

- OTP validation

- Reset password functionality

- Success message validation

## 5. Features Not to be Tested

- Payment gateway

- Order history

- User profile management

- Performance testing

- Security penetration testing

## 6. Test Approach

### 6.1 Testing Type

- Manual Testing

- Functional Testing

- Black Box Testing

### 6.2 Test Design Techniques

- Equivalence Class Partitioning (ECP)

- Boundary Value Analysis (BVA)

- Negative Testing

## 7. Entry Criteria

Testing will begin only when:

- SRS document is approved

- Test environment is available

- Test data is prepared

- Application build is deployed

## 8. Exit Criteria

Testing will be completed when:

- All planned test cases are executed

- Critical and High severity defects are fixed and retested

- Test Summary Report is prepared

- Test deliverables are signed off

## 9. Test Environment

| Component | Details |
| --- | --- |
| Application Type | Web Application |
| Browser | Google Chrome |
| Operating System | Windows 10 |
| Testing Type | Manual |

## 10. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Tester | Test case preparation and execution |
| Test Lead | Test plan review and defect tracking |
| Developer | Defect fixing |

## 11. Test Deliverables

- Test Plan Document

- Test Case Document

- Requirement Traceability Matrix (RTM)

- Defect Report

- Test Summary Report

## 12. Defect Management

### 12.1 Defect Tool

- Excel Sheet (Manual)

### 12.2 Defect Severity Levels

- Critical: Application crash, login not working

- High: Duplicate registration allowed

- Medium: Validation message mismatch

- Low: UI or spelling issues

## 13. Risk & Mitigation

| Risk | Mitigation |
| --- | --- |
| OTP not received | Use test OTP / mock data |
| Environment unavailability | Use alternative test window |
| Requirement changes | Update test cases and RTM |

## 14. Assumptions & Constraints

### Assumptions

- OTP service is available

- Internet connection is stable

### Constraints

- Testing is manual only

- Limited test environment

## 15. Test Summary & Reporting

After execution, a Test Summary Report will be prepared including:

- Total test cases

- Passed / Failed count

- Defects logged

- Overall test status